DHL GLOBAL FORWARDING   |   Ocean Freight & Project Cargo Division

EXECUTIVE SUMMARY

Master Logbook · 57 Shipments · 2021 – 2026

Headline. Across 57 ocean-freight shipments dispatched between December 2021 and February 2026, DHL Global Forwarding moved EUR 8,869,000 of capital industrial equipment from Singapore to Pacific transit ports for two principal buyers (Marine Power Solutions and Pacific Heavy Machinery). 31 shipments have been fully delivered to their final destinations; 26 remain in bonded storage at the transit ports awaiting onward shipping instructions from the consignees.

KEY METRICS

| Total shipments | 57 |
| --- | --- |
| Delivered | 31 (54%) |
| In depot (pending instructions) | 26 (46%) |
| Total goods value | EUR 8,869,000 |
| Goods value delivered | EUR 4,733,000 |
| Goods value in depot | EUR 4,136,000 |
| Total freight billed | USD 269,180 |
| Transit port — Port Moresby (PNG) | 27 shipments |
| Transit port — Port of Suva (Fiji) | 30 shipments |

DEPOT RISK ANALYSIS

All 26 depot shipments cleared customs at their transit port but remain in bonded storage awaiting written shipping instructions from the consignee for onward movement to the final destination. The oldest shipment (DHL-SWB-029) cleared on 2024-03-18 and has been in storage for 790 days; the most recent cleared 48 days ago. Average dwell across all 26 depot shipments is 322 days.

Critical (>365 days in storage): 10 shipments — formal demand letters recommended. High priority (180–365 days): 8 shipments — escalation calls due.

CRITICAL DEPOT SHIPMENTS (>365 days)

| SWB | Product | Cleared | Days | Goods (EUR) | Final Destination |
| --- | --- | --- | --- | --- | --- |
| DHL-SWB-029 | Cyl Liner | 2024-03-18 | 790 | 170,000 | PNG Depot Area |
| DHL-SWB-030 | Cyl Liner | 2024-05-20 | 727 | 170,000 | PNG Depot Area |
| DHL-SWB-033 | Cyl Liner | 2024-06-22 | 694 | 170,000 | PNG Depot Area |
| DHL-SWB-034 | Cyl Liner | 2024-10-12 | 582 | 170,000 | PNG Depot Area |
| DHL-SWB-036 | Cyl Liner | 2025-02-25 | 446 | 170,000 | PNG Depot Area |
| DHL-SWB-037 | Cyl Head | 2025-02-26 | 445 | 260,000 | Fiji Depot Area |
| DHL-SWB-038 | Cyl Liner | 2025-03-22 | 421 | 170,000 | PNG Depot Area |
| DHL-SWB-039 | Cyl Liner | 2025-04-29 | 383 | 170,000 | PNG Depot Area |
| DHL-SWB-040 | Bomag BW 174 | 2025-05-04 | 378 | 160,000 | Fiji Depot Area |
| DHL-SWB-041 | Excavator Bucket | 2025-05-13 | 369 | 13,000 | Fiji Depot Area |

RECOMMENDED ACTIONS

1. Issue formal demand letters to the consignees of all CRITICAL (>365-day) depot shipments within 14 days, requesting written shipping instructions and re-confirmation of final destination.

2. Escalate HIGH-priority cases (180–365 days) to the buyers' procurement directors with copy to the seller's commercial team — propose a joint conference call to unblock.

3. Re-tender freight quotes for onward shipping from PNG/Fiji depots to Australia, New Zealand, Korea (Direct), and Korea (Transit), with multimodal alternatives.

4. Conduct full container/seal integrity verification on all CRITICAL shipments and reissue Warehouse Receipts.

5. Refresh insurance cover certificates on any shipment exceeding 12 months of storage — confirm continuous all-risk coverage is in force.

6. Prepare consolidated re-export documentation (commercial invoice, packing list, customs declaration) for each depot shipment in anticipation of instructions.

Report generated 17 May 2026 12:19 CET · Confidential — for internal use by DHL Global Forwarding Singapore and the contracting parties.